PRODUCT REQUIREMENTS DOCUMENT

Moodoor

Dress your door with feeling

| Version | 1.0 — Initial Release |
| --- | --- |
| Status | Draft — awaiting stakeholder sign-off |
| Author | Product Team |
| Date | March 2026 |
| Platform | Web (mobile-first), iOS + Android Phase 3 |
| Codebase | Next.js App Router · Shopify Headless · Temporal · PostgreSQL + pgvector |

This document is the single source of truth for the Moodoor MVP. It covers product vision, user personas, feature requirements, UX flows, technical architecture, success metrics, and a phased delivery roadmap.

# 1. Executive Summary

Moodoor is an AI-native emotional commerce platform that converts how a shopper wants their home to feel into an instantly purchasable set of home decor and botanical products — beginning with front-door wreaths and entryway transformations.

The core insight is that emotional intent — "I want my door to feel serene," "I just moved in and need a fresh start," "I am hosting guests this weekend" — is a stronger purchasing signal than traditional catalog browsing for lifestyle categories tied to identity, seasonality, and hospitality. Moodoor makes that signal actionable in under three minutes.

Strategic bet: Emotional intent is a stronger organising principle than catalog navigation for home decor. The wedge is narrow (wreaths + entryways) and operationally tractable, with a clear expansion path into adjacent home rituals, creator software, and merchant infrastructure.

## 1.1 Problem Statement

Shoppers buying seasonal or occasion-driven home decor face three compounding frustrations:

- Discovery friction: catalog navigation assumes you know what you want. Most shoppers start with a feeling, not a product name.

- Decision paralysis: thousands of SKUs, no coherent curation logic, no context for "does this work together?"

- Confidence gap: even when a shopper finds something they like, uncertainty about whether it will work with their door color, style, or maintenance tolerance causes abandonment.

## 1.2 Solution

Moodoor addresses all three with a guided emotional-intent flow:

- A 5-step quiz surfaces mood, occasion, style, budget, and optional constraints.

- An AI pipeline converts inputs into an EmotionBrief and retrieves mood-matched, inventory-valid bundles.

- Each result is an explained, ready-to-purchase concept — not a search result list.

- Optional photo upload enables an AI transformation preview of the shopper's own entryway.

## 1.3 Market Opportunity

The US seasonal/occasion home decor market is estimated at $14.6B annually. Wreath and entryway decor represents roughly $1.2B of that, with strong spikes in Q4 (holiday), Q3 (harvest), and Q1 (spring refresh). Etsy's wreath category alone generates approximately $180M in GMV per year — validating consumer demand for personalised, handcrafted entryway products. Moodoor's structural advantage is converting that demand at materially higher AOV and lower abandonment through emotional curation.

# 2. Objectives & Success Metrics

## 2.1 Objectives

- Launch a DTC emotional commerce experience for wreaths and entryway decor that outperforms category-navigation benchmarks on conversion and AOV.

- Validate that AI-driven emotional curation materially reduces time-to-purchase and increases basket confidence.

- Build a backend architecture that can evolve into creator software and merchant infrastructure without a rewrite.

- Achieve operational profitability on the DTC channel by Month 6 post-launch.

## 2.2 Success Metrics

### Primary (Shopper)

| Metric | Baseline | Target | Source |
| --- | --- | --- | --- |
| Recommendation CTR | N/A (new) | > 55% | Analytics |
| Concept-to-cart rate | N/A (new) | > 22% | Analytics |
| Cart-to-checkout completion | Industry ~68% | > 72% | Shopify |
| Average order value | $85 (est.) | > $130 | Shopify |
| Time to first satisfying concept | N/A | < 3 min | Analytics |
| Repeat purchase rate (90d) | N/A (new) | > 18% | Analytics |

### AI Quality

| Metric | Baseline | Target | Source |
| --- | --- | --- | --- |
| EmotionBrief extraction accuracy | N/A | > 90% | Human eval |
| Bundle validity rate | N/A | > 97% | System log |
| Visual QC pass rate | N/A | > 85% | QC worker |
| Concept acceptance rate | N/A | > 78% | Analytics |
| Operator approval queue load | N/A | < 15% of output | Ops dashboard |

### Operational

| Metric | Baseline | Target | Source |
| --- | --- | --- | --- |
| P95 recommendation latency (no photo) | N/A | < 4 seconds | Sentry |
| P95 photo transform latency | N/A | < 12 seconds | Sentry |
| Inventory conflict rate | N/A | < 3% | System log |
| Substitution rate on required roles | N/A | < 8% | System log |

# 3. User Personas

## 3.1 Primary: The Feeling-First Shopper

| Name | Maya, 34 — homeowner, Columbus OH |
| --- | --- |
| Job-to-be-done | Refresh her front door for Thanksgiving hosting without spending hours on Pinterest |
| Frustration | Traditional store filters (color, size, material) don't match how she thinks — she thinks in vibes and feelings |
| Behaviour | Starts on Pinterest, lands on Etsy, gets overwhelmed, abandons. Buys something generic from Target. |
| Moodoor fit | The mood-first quiz speaks her language. The explained concept with a visual gives her confidence. She buys the full bundle. |

## 3.2 Secondary: The Life-Moment Gifter

| Name | Derek, 41 — wants to send a housewarming gift |
| --- | --- |
| Job-to-be-done | Find something meaningful and beautiful that fits the recipient's new home without knowing their taste |
| Frustration | Generic gift sets feel impersonal. Custom orders on Etsy require too much back-and-forth. |
| Behaviour | Describes the recipient's vibe using the mood flow. Selects "Newly nested." Adds gift note. Ships directly. |
| Moodoor fit | The life-moment taxonomy ("New home") generates a cohesive, giftable bundle. One-click gift packaging option. |

## 3.3 Internal: The Operator / Merchandiser

| Name | Sam — internal merchandiser |
| --- | --- |
| Job-to-be-done | Launch the Harvest drop on 1 September without manually building every bundle variant |
| Frustration | Currently builds seasonal collections in Shopify manually, one product at a time. Substitution rules live in a spreadsheet. |
| Behaviour | Creates a drop in the operator admin, attaches mood targets, sets substitution rules, generates copy, reviews AI concepts, schedules launch. |
| Moodoor fit | The drop authoring tools and approval queue replace the spreadsheet workflow entirely. |

# 4. Feature Requirements

MoSCoW key: P0 = Must have for launch · P1 = Should have · P2 = Nice to have · P3 = Explicitly out of scope

## 4.1 Shopper Experience

| Priority | Feature | Phase | Owner |
| --- | --- | --- | --- |
| P0 | Guided 5-step emotional-intent quiz | Phase 1 | Frontend |
| P0 | Mood selection (10 moods, 5 clusters) | Phase 1 | Frontend |
| P0 | Occasion, style, budget, constraint inputs | Phase 1 | Frontend |
| P0 | Concept results page (3 concepts) | Phase 1 | Frontend |
| P0 | Bundle breakdown with role labels + prices | Phase 1 | Frontend |
| P0 | Add to cart + Shopify checkout handoff | Phase 1 | Commerce |
| P0 | Human-language concept explanation | Phase 1 | AI |
| P1 | Match confidence score display | Phase 1 | AI |
| P1 | Entryway photo upload + transformation preview | Phase 2 | AI |
| P1 | Concept regeneration | Phase 1 | AI |
| P1 | Saved style profile for returning users | Phase 2 | Backend |
| P2 | AR wreath placement preview | Phase 4 | Mobile |
| P2 | SMS/email follow-up on abandoned concepts | Phase 3 | Marketing |
| P3 | Open-ended room design beyond entryways | Out of scope | — |

## 4.2 Commerce Engine

| Priority | Feature | Phase | Owner |
| --- | --- | --- | --- |
| P0 | Catalog read model (product + variants) | Phase 1 | Commerce |
| P0 | Inventory availability validation per item | Phase 1 | Commerce |
| P0 | Bundle pricing + margin calculation | Phase 1 | Commerce |
| P0 | Substitution rule engine | Phase 1 | Commerce |
| P0 | Cart handoff to Shopify Storefront API | Phase 1 | Commerce |
| P0 | Shipping cutoff enforcement | Phase 1 | Commerce |
| P1 | Promotional discount compatibility | Phase 2 | Commerce |
| P1 | Bundle-level promo codes | Phase 2 | Commerce |
| P2 | Multi-merchant catalog isolation | Phase 5 | Platform |
| P3 | Real-time custom manufacturing | Out of scope | — |

## 4.3 AI & Workflow

| Priority | Feature | Phase | Owner |
| --- | --- | --- | --- |
| P0 | EmotionBrief structured extraction via LLM | Phase 1 | AI |
| P0 | Candidate retrieval with pgvector similarity | Phase 1 | AI |
| P0 | Bundle composition algorithm (5 roles) | Phase 1 | AI |
| P0 | 8-factor concept scoring function | Phase 1 | AI |
| P0 | Input moderation (text + image) | Phase 1 | AI |
| P0 | Temporal durable workflow orchestration | Phase 1 | Infra |
| P1 | Photo scene segmentation + transformation | Phase 2 | AI |
| P1 | Visual QC scoring worker | Phase 2 | AI |
| P1 | Low-confidence approval queue | Phase 2 | Ops |
| P1 | Concept copy generation | Phase 2 | AI |
| P2 | Ranking model refinement from feedback signals | Phase 3 | AI |
| P2 | Personalisation lift from style profile | Phase 3 | AI |

## 4.4 Operator Tools

| Priority | Feature | Phase | Owner |
| --- | --- | --- | --- |
| P0 | Product import + style tagging | Phase 1 | Ops |
| P0 | Emotional taxonomy management | Phase 1 | Ops |
| P1 | Drop creation and scheduling | Phase 3 | Ops |
| P1 | Substitution rule editor | Phase 3 | Ops |
| P1 | Manual concept approval queue UI | Phase 2 | Ops |
| P1 | Drop performance dashboard | Phase 3 | Analytics |
| P2 | Auto-generated collection copy | Phase 3 | AI |
| P2 | A/B experiment configuration | Phase 3 | Analytics |

# 5. UX Flows

## 5.1 Shopper — Emotion to Purchase

The primary funnel has six distinct states. Each state has a clear entry condition, primary action, and exit condition.

### State 1: Landing

- Entry: direct traffic, social referral, email campaign.

- Primary action: click "Begin your mood."

- Exit condition: quiz screen loads.

- Fallback: users who scroll past the CTA see a trio of mood thumbnails with a secondary CTA.

### State 2: Guided Quiz (5 steps)

- Step 1 — Mood: 10 illustrated mood cards across 5 clusters. Tap to select.

- Step 2 — Occasion: pill selection from 9 occasion types. Skippable.

- Step 3 — Style: 6 aesthetic direction cards (Natural, Modern, Festive, Romantic, Rustic, Minimal).

- Step 4 — Budget: slider + 4 tier shortcuts ($40, $75–150, $150–250, $250+).

- Step 5 — Specifics: optional photo upload + 6 constraint toggles (maintenance, rental-safe, allergens, outdoor rating, scent, giftable).

- Progress dots persist across all steps. Back navigation retains selections.

- Skip is available on Steps 2 and 5 only.

### State 3: Generating

- 5-step animated progress sequence mirrors the real Temporal workflow steps.

- Typical latency: 2.5–3.5 seconds without photo, 8–12 seconds with photo transformation.

- If photo generation fails QC, results are shown without the transformation preview, not with an error.

### State 4: Concept Results

- Three concept cards, ranked by composite score. Top card is featured.

- Each card shows: mood tag, variant label, concept title (editorial), explanation text, full bundle breakdown by role, match confidence bar, subtotal, add-to-cart button.

- Substituted items are flagged with an "alt" badge.

- If photo was uploaded: before/after transformation panel appears above the cards.

### State 5: Cart

- Add-to-cart maps bundle items to Shopify line items with variant IDs.

- Toast confirmation confirms addition.

- User proceeds to native Shopify checkout — no custom checkout in MVP.

### State 6: Post-purchase (Phase 2)

- Order confirmation captures concept ID and brief ID for attribution.

- Post-purchase email includes concept name, mood tag, and suggested complementary products.

## 5.2 Operator — Drop Launch

The operator flow for launching a themed drop has seven steps, all within the admin back office.

- 1. Create drop: null

- Define slug, title, target mood clusters, target occasions, launch and end dates.

- 2. Attach products: null

- Import or select SKUs from the catalog. Tag with roles and style metadata.

- 3. Set rules: null

- Define substitution groups, inventory floor thresholds, shipping cutoffs, regional exclusions.

- 4. Generate concepts: null

- Trigger AI concept generation for the drop. System produces N concept variants per mood cluster.

- 5. Review queue: null

- High-confidence concepts auto-approve. Low-confidence route to manual review. Operator approves, edits, or rejects.

- 6. Schedule: null

- Set launch time. System publishes drop landing page and activates merchandising rules at that time.

- 7. Monitor: null

- Real-time drop dashboard: sell-through by concept, substitution rate, inventory remaining.

# 6. Technical Architecture

## 6.1 Stack

| Frontend | Next.js 15 App Router · React 19 · TypeScript · Tailwind CSS |
| --- | --- |
| Auth | Clerk (shopper + operator roles) |
| Commerce | Shopify Headless — Storefront API (cart/checkout) + Admin API (catalog sync) |
| Payments | Shopify Payments (MVP) · Stripe Connect reserved for Phase 5 creator/merchant payouts |
| LLM / Multimodal | OpenAI Responses API (GPT-4o) — structured JSON output for EmotionBrief extraction |
| Image generation | OpenAI Images API — inpaint/edit endpoint for photo transformation |
| Moderation | OpenAI moderation endpoint — all text and image inputs |
| Workflow engine | Temporal Cloud — durable multi-step recommendation + generation workflows |
| Primary database | PostgreSQL 16 on Supabase — transactional data + pgvector for similarity search |
| Object storage | Cloudflare R2 (S3-compatible) + Cloudflare Images CDN |
| Analytics | PostHog — event capture, funnels, session replay, feature flags |
| Error monitoring | Sentry — error tracking, performance traces, workflow alerting |
| CI/CD | GitHub Actions → Vercel (frontend) + Railway (backend services) |

## 6.2 Core Services (Modular Monolith)

The MVP ships as a single deployable backend with clean internal module boundaries. Service separation deferred until throughput or security boundaries require it.

- identity: null

- User records, Clerk webhook sync, session tokens, RBAC (shopper / merchandiser / operator / support).

- catalog: null

- Product + variant read model, style tags, mood taxonomy node assignments, image assets.

- inventory: null

- Available quantity cache, substitution groups, restock webhooks from Shopify.

- emotion: null

- EmotionBrief extraction pipeline, taxonomy classification, embedding generation, brief persistence.

- recommendation: null

- Candidate retrieval (pgvector), 8-factor scoring, ranking, recommendation run logging.

- bundling: null

- 5-role bundle composition, inventory gate, price optimiser, purchasable flag.

- generative_media: null

- Photo preprocessing, scene segmentation, transformation prompt assembly, generation, QC scoring.

- drops: null

- Drop CRUD, rule evaluation, scheduling, concept seed generation, landing page assembly.

- approvals: null

- Low-confidence concept routing, approval queue, operator action logging, auto-approve thresholds.

- checkout_adapter: null

- Bundle-to-Shopify line item mapping, cart create/update, checkout token generation.

- analytics: null

- FeedbackEvent capture, PostHog event forwarding, internal aggregation tables.

## 6.3 Data Model — Key Entities

Thirteen tables. EmotionBrief is the central entity — all recommendation, concept, and bundle records reference it, enabling attribution queries by mood, occasion, and style cluster without joining through users.

| users | id · email · clerk_id · created_at |
| --- | --- |
| style_profiles | id · user_id · mood_weights JSONB · style_labels · color_prefs · constraint_flags |
| emotion_briefs | id · user_id · primary_mood · secondary_moods[] · occasion · style_labels[] · budget_cents · hard_constraints JSONB · confidence · created_at |
| photo_assets | id · brief_id · storage_key · scene_type · segment_mask JSONB · status |
| recommendation_runs | id · brief_id · ranking_features JSONB · selected_concept_ids UUID[] · latency_ms |
| concepts | id · brief_id · drop_id · title · explanation · primary_mood · confidence · status · created_by |
| bundles | id · concept_id · bundle_type · subtotal_cents · inventory_valid BOOL · purchasable BOOL |
| bundle_items | id · bundle_id · variant_id · role · qty · is_required BOOL · substitution_group · sort_order |
| products | id · sku · title · category · style_tags[] · care_notes JSONB · outdoor_rated · allergy_flag |
| product_variants | id · product_id · color · size · price_cents · inventory_qty · available BOOL |
| mood_taxonomy_nodes | id · slug · label · cluster · style_signals[] · constraint_keys[] · margin_weight |
| drops | id · slug · title · launch_at · end_at · status · target_moods[] · merchandising_rules JSONB |
| feedback_events | id · user_id · concept_id · event_name · event_value JSONB · created_at |

## 6.4 Temporal Workflow: Recommendation + Transformation

All multi-step AI and commerce jobs run inside Temporal workflows. Workflow state is durable — the job survives crashes, deployments, and API failures. Each activity is idempotent and retried independently.

### RecommendationWorkflow (all shoppers)

- Activity 1 — ModerateInputs: null

- Run text prompt and photo (if present) through OpenAI moderation. Reject and return error if flagged.

- Activity 2 — ExtractBrief: null

- Call OpenAI Responses API with structured JSON schema. Output: EmotionBrief entity. Retry: 3×, exponential backoff. Persist to DB.

- Activity 3 — RetrieveCandidates: null

- pgvector similarity search against product embeddings, weighted by 8-factor scoring function. Return top-20 candidates.

- Activity 4 — ComposeBundles: null

- For each candidate concept: fill 5 roles, run inventory gate, apply substitutions, optimise for budget + margin floor. Mark purchasable flag.

- Activity 5 — RankConcepts: null

- Apply composite scoring. Select top 3. Persist recommendation run.

- Return top 3 concepts to client. null

### Additional activities (photo path only)

- Activity 6 — SegmentScene: null

- Vision model identifies door, stoop, and side-area regions. Returns segmentation mask.

- Activity 7 — GenerateTransformations: null

- Assemble transformation prompt from EmotionBrief + top concept. Call OpenAI Images API (inpaint). Retry: 2×. Daily quota guard.

- Activity 8 — ScoreQC: null

- QC worker evaluates geometry, SKU-visual match, and safety. Returns score 0–1.

- Branch — if score >= 0.82: null

- Auto-approve. Persist transformation asset. Attach to concept.

- Branch — if score < 0.82: null

- Emit Temporal signal to pause workflow. Wait for operator ApproveSignal or RejectSignal. Resume on signal received.

# 7. Non-Functional Requirements

## 7.1 Performance

- P95 recommendation latency (no photo): < 4 seconds end-to-end.

- P95 first photo transformation preview: < 12 seconds.

- API error rate: < 0.5% of recommendation requests.

- Shopify checkout handoff success rate: > 99.5%.

## 7.2 Reliability & Durability

- Temporal workflow state durability: 99.9%. Job state survives pod restarts and deployments.

- All generation, cart, and checkout operations are idempotent — safe to retry without duplicate effects.

- Full audit trail for all operator approvals, AI-generated asset publications, and substitution decisions.

## 7.3 Security & Privacy

- GDPR + CCPA deletion path: user prompts, photos, and briefs deleted within 30 days of request.

- Photos stored with 7-day TTL in object storage unless explicitly saved by the user.

- All AI-generated imagery is clearly labelled "AI concept" — never presented as a photograph.

- Input moderation runs before any LLM or image generation call — no unmoderated content reaches models.

## 7.4 Accessibility

- WCAG 2.1 AA compliance for all shopper-facing screens.

- Mood cards include descriptive alt text and keyboard navigation support.

- Minimum contrast ratio 4.5:1 on all text elements.

# 8. Delivery Roadmap

## Phase 0 — Foundation (Weeks 1–4)

- Finalise emotional taxonomy (16 leaf nodes, 5 clusters).

- Define curated SKU model and required product attribute schema.

- Choose and configure Shopify headless store.

- Stand up repo, CI/CD pipelines, environments (dev, staging, prod).

- Provision PostgreSQL + pgvector, Cloudflare R2, PostHog, Sentry.

- Implement auth (Clerk), role model, base API gateway.

## Phase 1 — Text-to-Shop MVP (Weeks 5–12)

- Build guided 5-step emotional-intent intake UI.

- Implement EmotionBrief extraction pipeline (Temporal + OpenAI Responses API).

- Import curated product catalog (100–300 SKUs) with style and mood metadata.

- Implement candidate retrieval with pgvector and 8-factor scoring.

- Build bundle composer (5 roles, inventory gate, price optimiser).

- Build concept results page with explanation, bundle breakdown, and confidence bar.

- Integrate Shopify checkout handoff (Storefront API cart creation).

- Instrument full analytics funnel (PostHog events for all steps).

Milestone 2 exit criteria: Users can complete the guided flow and receive 3 purchasable concepts. Add-to-cart and checkout work end-to-end. Analytics capture the full funnel.

## Phase 2 — Photo Transformation (Weeks 13–18)

- Add photo upload UI (upload-zone component with preview).

- Implement scene segmentation and transformation generation workflow.

- Build QC scoring worker and auto-approve/manual-route branch logic.

- Add operator approval queue UI in admin back office.

- Launch with daily generation quota to manage costs.

Milestone 3 exit criteria: Users can upload an entryway photo and receive AI-transformed concept previews. Low-confidence outputs route to review. Latency and QC within agreed thresholds.

## Phase 3 — Drop Engine + Operator Tools (Weeks 19–23)

- Build drop creation, scheduling, and rule-definition UI.

- Implement substitution rule editor and inventory floor management.

- Generate collection copy and merchandising assets for drops.

- Add A/B experiment configuration (PostHog feature flags).

- Launch first curated drop: "Harvest Welcome" (target: September).

## Phase 4 — Creator Workspace (Weeks 24–29)

- Introduce CreatorProject entity and creator role.

- Build creator moodboard and project workspace.

- Allow concept save, remix, and publish-to-drop workflow.

- Add creator attribution and revenue-share-ready event model.

## Phase 5 — Merchant Infrastructure (Weeks 30–39)

- Add MerchantAccount abstraction with isolated catalog ownership.

- Introduce tenant-aware domain model and policy scopes.

- Build external catalog sync jobs (merchant product feeds).

- Add Stripe Connect payouts and settlement workflows.

- Migrate from DTC-first architecture to platform-ready multi-tenancy.

# 9. Team & Ownership

| Tech Lead / Architect | System design, backend services, Temporal workflows, AI pipeline, DB schema |
| --- | --- |
| Full-Stack Engineer 1 | Shopper experience (Next.js), quiz flow, concept results UI, photo upload |
| Full-Stack Engineer 2 | Commerce adapter (Shopify API), bundle composer, inventory service, checkout |
| AI / Applied ML Engineer | EmotionBrief extraction, pgvector retrieval, QC scoring, transformation pipeline |
| Design Engineer | Component library, design system, animation, accessibility |
| Merchandiser / Ops | Taxonomy curation, catalog import, SKU tagging, drop management, approval queue |
| QA / Analytics | Test coverage, analytics instrumentation, funnel validation, experiment setup |

# 10. Risks & Mitigations

| Risk | Likelihood / Impact | Mitigation |
| --- | --- | --- |
| AI hallucination: generated visuals misrepresent available SKUs | Medium / High | QC scoring worker checks SKU-visual match. Low-confidence outputs require operator approval. All imagery labelled "AI concept." |
| Inventory conflicts on high-traffic drops | Medium / Medium | Inventory confidence is an 8-factor scoring input. Required roles with zero inventory and no substitution yield purchasable=false, not a bad experience. |
| OpenAI API cost overrun from photo transformation | Low / High | Daily generation quota enforced per Temporal workflow. Cost monitoring in Sentry. Quota adjustable without code change. |
| Shopify API rate limits under drop traffic spike | Medium / Low | Read model cached in PostgreSQL. Shopify calls only on checkout handoff. CDN for all catalog assets. |
| Emotional taxonomy too narrow — poor brief extraction | Low / High | Taxonomy is operator-editable in DB. Human-in-the-loop evaluation at 30 days to validate extraction accuracy vs. purchasing outcomes. |
| Creator/merchant scope creep in Phase 1 | High / Medium | Strict phase gates. Creator and merchant entities exist only as stubs in the schema in Phase 1 — no UI, no workflows. |

# 11. Open Questions

- Should the MVP support gifting flows (ship-to-recipient address, gift note)? Persona 3.2 requires it but it adds checkout complexity.

- What is the right daily quota for photo transformations at launch? Current estimate: 200/day at ~$0.08/generation = $480/month.

- Should bundle concepts be user-saveable to a wishlist before adding to cart? Requires user accounts on the shopper path.

- Who owns the approval queue SLA? Target: < 4 hours for low-confidence outputs during business hours.

- Do we launch with 1 SKU supplier or 2? Single supplier simplifies inventory but creates concentration risk.

- Should the emotional taxonomy be public-facing (visible in UI) or strictly internal to the AI pipeline?

# 12. Appendices

## Appendix A — Emotion Taxonomy (16 leaf nodes)

| Cluster | Mood | Core products | Operational constraints |
| --- | --- | --- | --- |
| Calm | Serene | Eucalyptus wreath, neutral mat, air plant trio | No bright color, low maintenance |
| Calm | Grounded | Twig + berry wreath, terracotta planter, olive stems | Earthy palette, natural materials |
| Calm | Soft welcome | Preserved moss wreath, seagrass basket, cotton ribbon | Allergy-check moss, rental-safe |
| Joyful | Celebratory | Full bloom wreath, metallic lantern, festive ribbon | Ship before event date, weather-check |
| Joyful | Playful | Citrus + sunflower wreath, bold mat, terracotta set | UV-stable colors, no breakables |
| Joyful | Bright welcome | Mixed bloom wreath (large), woven stripe mat | Fresh bloom logistics, seasonal avail. |
| Romantic | Intimate | Dried rose wreath, iron lantern, taper candle set | Flame safety note, allergy check rose |
| Romantic | Warm glow | Pampas + lavender wreath, pillar candle trio | Outdoor candle safety, no fresh flora |
| Seasonal | Harvest | Wheat + berry wreath, pumpkin planter, amber lantern | Sep–Nov window, pre-order recommended |
| Seasonal | Holiday hosting | Evergreen + berry wreath (L), plaid mat, cedar stems | Nov–Jan window, shipping cutoff critical |
| Seasonal | Spring renewal | Tulip + greenery wreath, terracotta planter | Mar–May window, fresh logistics |
| Seasonal | Winter hush | White eucalyptus + pine wreath, frosted lantern | Dec–Feb window, cold-weather outdoor |
| Moment | Newly nested | Neutral welcome wreath, personalized mat, planter | Giftable packaging, blank name option |
| Moment | New baby | Soft bloom wreath (pastel), blush + sage ribbon | No strong scent, allergen check |
| Moment | Hosting guests | Full seasonal wreath, classic mat, stem refresh kit | Arrival-date shipping, high avail. SKUs |
| Moment | Remembrance | White rose + eucalyptus wreath, cream lantern | Subdued palette, no celebratory framing |

## Appendix B — Bundle Composition Scoring Weights

| Mood similarity | 0.30 — primary alignment between product mood tags and EmotionBrief primary_mood |
| --- | --- |
| Style similarity | 0.20 — cosine distance between product style embeddings and brief style_labels |
| Visual context match | 0.15 — when photo present: match between segmented scene and product category |
| Budget fit | 0.10 — penalty when bundle subtotal approaches or exceeds brief budget_cents |
| Inventory confidence | 0.10 — penalises concepts with high proportion of low-stock items |
| Margin score | 0.05 — normalised (price - COGS) / price for the assembled bundle |
| Seasonality match | 0.05 — bonus for concepts within active seasonal window |
| Personalisation lift | 0.05 — bonus from style_profile history match when user has prior session data |

Note: All weights sum to 1.0 and are stored in the ranking_config table, not hardcoded. Operators can adjust weights via the admin panel without a deployment. Treat initial values as priors — validate against conversion data at 30 days.

## Appendix C — API Surface (MVP)

### Shopper APIs

| POST /v1/emotion-briefs | Create brief from guided quiz inputs. Returns brief_id. |
| --- | --- |
| POST /v1/uploads | Upload photo asset. Returns asset_id for brief attachment. |
| POST /v1/recommendations/run | Trigger recommendation workflow. Returns job_id for polling. |
| GET /v1/recommendations/:job_id | Poll recommendation status. Returns top 3 concepts when ready. |
| GET /v1/concepts/:id | Fetch full concept with bundle, items, and transformation assets. |
| POST /v1/concepts/:id/regenerate | Trigger concept regeneration with same brief. |
| POST /v1/bundles/:id/add-to-cart | Create Shopify cart with bundle line items. Returns checkout URL. |
| POST /v1/feedback-events | Capture shopper interaction events (view, save, share, etc.). |
| GET /v1/drops/active | Return currently active drops for the landing page. |

### Operator APIs

| POST /v1/admin/products/import | Bulk import products with style and mood metadata. |
| --- | --- |
| POST /v1/admin/drops | Create a new drop with mood targets and merchandising rules. |
| POST /v1/admin/rulesets | Create or update substitution rule sets. |
| GET /v1/admin/approvals | List pending low-confidence concepts awaiting review. |
| POST /v1/admin/approvals/:id/approve | Approve concept — sends signal to Temporal workflow. |
| POST /v1/admin/approvals/:id/reject | Reject concept — workflow generates replacement. |
| POST /v1/admin/concepts/seed | Seed concept variants for a drop from a rule set. |

## Appendix D — Experiment Backlog

Experiments to run in the first 60 days post-launch, prioritised by expected impact:

- Guided flow vs. open prompt entry: null

- Hypothesis: guided flow converts better than free-text prompt. Metric: concept-to-cart rate.

- 3 concepts vs. 5 concepts on results page: null

- Hypothesis: 3 reduces choice paralysis and improves add-to-cart rate.

- Explanation copy variants: null

- Test editorial voice vs. functional description vs. lifestyle story.

- Mood taxonomy label wording: null

- E.g., "Serene" vs. "Calm" vs. "Still" — does word choice affect selection rate?

- Budget slider default (120 vs. 95 vs. 150): null

- Default anchors bundle subtotals. Test impact on AOV and conversion.

- Photo-first vs. quiz-first onboarding: null

- Hypothesis: photo upload first increases emotional investment and conversion.

# Sign-off

This document requires sign-off from the following stakeholders before work begins on Phase 1.

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
|  | Product Lead |  |  |
|  | Engineering Lead |  |  |
|  | Design Lead |  |  |
|  | Merchandising Lead |  |  |
|  | Executive Sponsor |  |  |

Moodoor PRD v1.0 · March 2026 · Confidential — Internal Use Only