WreathAI Platform

AI Design Studio

Product Requirements Document  v1.0

| Product | WreathAI — AI-Powered Wreath Design SaaS |
| --- | --- |
| Feature Package | AI Design Studio — Core Feature Release |
| Version | 1.0.0 — Initial Release |
| Status | Draft for Review |
| Date | March 2026 |
| Owner | Product Team, WreathAI |
| Stakeholders | Engineering, Design, Marketing, Customer Success |
| Review Cycle | Bi-weekly sprint reviews |

Classification: Confidential — Internal Use Only

# 1. Executive Summary

Strategic Objective

WreathAI aims to become the definitive design intelligence platform for wreath makers worldwide — from weekend hobbyists to professional florists and commercial decorators. The AI Design Studio feature closes the widest gap in the market: a purpose-built creative tool that generates actionable, material-specific wreath designs from plain-language input.

This PRD defines the complete product requirements, design specifications, and technical architecture for the SaaS website and its core AI feature set, targeting a Q1 2026 launch.

### Problem Statement

The $4.8 billion global floral décor market — of which wreath design represents an estimated 18% share — has no dedicated AI design tool. Makers currently rely on a fragmented workflow: Pinterest for inspiration, Canva for rough mockups, spreadsheets for material tracking, and email for client communication. No single platform addresses the end-to-end design workflow with wreath-specific intelligence.

### Solution

The WreathAI AI Design Studio is a conversational, real-time design engine. Users describe a wreath in natural language; the system generates multiple design variations with visual previews, itemized material lists, supplier pricing, and step-by-step assembly guides — all within a single browser-based interface.

### Success Metrics

- Time-to-first-design under 60 seconds from account creation

- Design acceptance rate (user proceeds past generation) exceeding 65%

- Monthly active user retention above 72% at 90 days

- Net Promoter Score of 45+ within 6 months of launch

- Conversion from free to paid tier: 12% within first 30 days

# 2. Introduction

## 2.1 Product Vision

WreathAI positions itself as the creative co-pilot for every wreath maker. The platform democratizes professional-level design by making AI-generated, production-ready design guidance accessible to anyone who can describe what they want to make. The vision is a world where no beautiful wreath goes un-made because its creator lacked design confidence or materials knowledge.

## 2.2 Target Users

| User Segment | Description | Primary Need | Plan Target |
| --- | --- | --- | --- |
| Hobbyist Maker | Home crafter, seasonal decorator | Creative inspiration, material guidance | Free / Hobby |
| Independent Florist | Small business, client commissions | Client presentation, time savings | Studio |
| Event Designer | Weddings, corporate, seasonal | Volume, repeatability, brand consistency | Studio / Commercial |
| Craft Retailer | Teaches workshops, sells kits | Template library, branded exports | Commercial |
| Commercial Decorator | Storefronts, hospitality | Bulk ordering, white-label, API | Commercial / Enterprise |

## 2.3 Scope

This document covers the full SaaS website package including: the marketing and onboarding site, the authenticated application experience, the AI Design Studio core feature, and all supporting modules (Material Intelligence, Client Presentation, Design Library, Build Guide Generator, and Supplier Integration).

# 3. Design Elements

## 3.1 Visual Design Language

WreathAI's design language is defined by three principles: Organic Refinement, Functional Clarity, and Seasonal Warmth. Every interface element should feel as though it belongs in the same world as the product — natural, crafted, and purposeful.

### 3.1.1 Color System

| Token | Hex Value | Usage | Notes |
| --- | --- | --- | --- |
| --color-sage | #5A7A5E | Primary brand, CTAs, active states | Core identity color |
| --color-sage-dark | #3D6B42 | Hover states, emphasis | Darker variant |
| --color-sage-pale | #EBF0EB | Backgrounds, cards, fills | Lightest sage tint |
| --color-bark | #6B4F35 | Accents, secondary CTAs | Warm brown |
| --color-bark-pale | #F5EDE1 | Section backgrounds | Cream-brown warmth |
| --color-cream | #F7F3ED | Page background | Off-white warmth |
| --color-dark | #1C2B1E | Text, headings | Near-black green |
| --color-muted | #8A8A84 | Secondary text, labels | Neutral gray-green |

### 3.1.2 Typography

| Role | Typeface | Weights Used | Application |
| --- | --- | --- | --- |
| Display / Hero | Cormorant Garamond | 300, 400, 600 (italic) | Hero titles, section headings |
| Body / UI | DM Sans | 300, 400, 500 | Body copy, labels, navigation |
| Code / Technical | DM Mono | 400 | API docs, technical specs |
| Scale — Display | 48px–72px | Weight 300–400 | Hero sections only |
| Scale — Heading 1 | 36px–44px | Weight 300 | Section titles |
| Scale — Heading 2 | 24px–28px | Weight 400–500 | Subsection titles |
| Scale — Body | 14px–16px | Weight 300–400 | All running text |
| Scale — Label | 11px–13px | Weight 400–500 | UI labels, tags, metadata |

### 3.1.3 Spacing & Layout

- Base grid: 8px spatial grid across all components

- Page max-width: 1280px centered with 4rem (64px) horizontal padding

- Section vertical rhythm: 80px (5rem) between major sections

- Component internal spacing: 16px, 24px, 32px (multiples of 8)

- Border radius system: 4px (inputs), 8px (cards), 100px (pills/badges)

- Elevation: flat design with 0.5px borders only — no box shadows

### 3.1.4 Iconography & Illustration

- Icon set: Phosphor Icons (open source, consistent weight system)

- Custom botanical SVG illustrations for hero and section breaks

- Wreath preview renders: SVG-based for scalability and real-time animation

- Photography style: natural light, craft-table aesthetic, warm color grading

# 4. User Interface Specifications

## 4.1 Site Architecture

The WreathAI platform consists of two distinct experience zones: the public marketing site (unauthenticated) and the authenticated application. Both share the design system but diverge in layout density and interaction patterns.

### 4.1.1 Public Marketing Site Pages

| Page | URL | Primary Goal | Key Sections |
| --- | --- | --- | --- |
| Home / Landing | / | Convert visitors to sign-ups | Hero, Features, Designs, Pricing, CTA |
| Features | /features | Communicate capability depth | AI Studio, Materials, Presentation, Library |
| Design Gallery | /gallery | Inspire with examples | Filterable wreath showcase, prompt examples |
| Pricing | /pricing | Drive plan selection | Tier comparison, FAQ, social proof |
| About | /about | Build trust and brand | Mission, team, philosophy |
| Blog | /blog | SEO, education, retention | How-to guides, seasonal tips |
| Login / Sign Up | /auth | Authenticate users | OAuth, email/password, onboarding flow |

### 4.1.2 Application Pages

| Page | URL | Primary Goal | Key Components |
| --- | --- | --- | --- |
| Dashboard | /app | Overview and quick actions | Recent designs, stats, quick-start prompt |
| AI Design Studio | /app/studio | Core design generation | Prompt input, preview canvas, material panel |
| Design Library | /app/library | Browse and manage saved designs | Grid view, filters, version history |
| Client Presentations | /app/presentations | Create and share client decks | Presentation builder, share links, PDF export |
| Material Lists | /app/materials | View and order materials | Itemized lists, supplier links, cart |
| Build Guides | /app/guides | Step-by-step instructions | Illustrated steps, skill level toggle |
| Account & Settings | /app/settings | Manage account and preferences | Profile, billing, integrations, notifications |

## 4.2 AI Design Studio — Detailed UI Specification

The AI Design Studio is the heart of the WreathAI experience. Its UI is designed as a three-panel layout optimized for a 1280px+ viewport, with a responsive single-column layout for tablet and mobile.

### Panel 1 — Input & Controls (Left, 320px)

- Prompt text area: large, placeholder-rich input with example prompts on first visit

- Style selector: horizontal scroll of style chips (Seasonal, Floral, Thematic, Botanical, Modern, Commercial)

- Parameter sliders: complexity (simple to elaborate), size (small/medium/large/XL), color temperature (cool/warm)

- Season toggle: Spring / Summer / Autumn / Winter (affects material availability flags)

- Generate button: prominent, full-width, with loading animation on press

- History drawer: last 10 prompts accessible as one-click re-runs

### Panel 2 — Design Canvas (Center, flexible)

- Three design variation cards displayed in a responsive grid

- Each card: SVG wreath preview, design name, style tag, complexity badge

- Card actions: Select, Favorite, Share, Remix (opens prompt with current design as seed)

- Zoom controls: fit-to-screen and 1:1 pixel view

- Color overlay tool: tap any element to see material assignment

- Animation: wreaths render incrementally element-by-element on generation

### Panel 3 — Material & Details (Right, 360px)

- Active design material list: item name, quantity, unit, estimated cost

- Substitution suggestions: tap any material for eco/budget/premium alternatives

- Availability flags: seasonal availability indicator per material

- Total cost estimator: live total with currency selector

- Add to cart: connects to integrated supplier catalog

- Build guide preview: condensed steps with link to full guide

## 4.3 Navigation & Information Architecture

### Primary Navigation (Authenticated)

- Top bar: Logo | Studio | Library | Presentations | Materials | [Account avatar]

- Sticky on scroll with backdrop blur effect

- Active state: sage-colored bottom border on current section

- Mobile: collapsible hamburger menu with full-screen overlay

### Onboarding Flow (New Users)

- Step 1 — Welcome: brand introduction, 3 key benefits, 'Start designing' CTA

- Step 2 — Style Preference: quick-select 2-3 design styles user is interested in

- Step 3 — Skill Level: beginner / intermediate / professional (affects guide complexity)

- Step 4 — First Design: pre-filled prompt based on selections, one-click generate

- Step 5 — Feature Tour: contextual tooltips on Studio panels (dismissible)

# 5. Functionalities

## 5.1 Core Feature: AI Prompt-to-Design Engine

### Description

The AI Design Engine accepts natural language prompts and returns 3 distinct wreath design variations, each with a visual SVG rendering, a complete material specification, and metadata. The engine understands wreath-domain vocabulary including botanical names, design styles, color theory, and seasonal appropriateness.

### Functional Requirements

- FR-001: System shall generate 3 wreath design variations from any text prompt in under 5 seconds

- FR-002: Each design shall include a scalable SVG visual preview with labeled elements

- FR-003: Each design shall include a material list with minimum 5 and maximum 30 line items

- FR-004: System shall understand and apply 12+ distinct design style modifiers

- FR-005: System shall flag materially seasonal incompatibilities with a warning badge

- FR-006: Users shall be able to regenerate any single variation without regenerating all three

- FR-007: Prompt history shall be retained for 90 days and accessible from the history drawer

### Non-Functional Requirements

- NFR-001: Generation latency P95 under 5 seconds

- NFR-002: System uptime 99.9% SLA

- NFR-003: API rate limit: 60 generations/hour (Studio), 200/hour (Commercial)

## 5.2 Material Intelligence Layer

The Material Intelligence system enriches every generated design with real-world procurement data. It cross-references generated designs against a live material database of 4,000+ floral and craft items.

- FR-010: Each material line item shall display name, botanical name (if applicable), and quantity

- FR-011: System shall suggest 2 substitution options per material (budget and premium tier)

- FR-012: Seasonal availability shall be calculated based on current month and user location

- FR-013: Material list shall be exportable as PDF and CSV

- FR-014: Estimated cost shall update in real time as substitutions are made

## 5.3 Client Presentation Mode

Professional users can generate polished, branded PDF presentations to share with clients before beginning a commission.

- FR-020: Users shall be able to create a presentation from any saved design

- FR-021: Presentations shall include: wreath preview, color palette, material overview, pricing, and notes

- FR-022: Users shall be able to white-label presentations with their studio name and logo (Commercial tier)

- FR-023: Shareable link shall allow clients to view presentation without an account

- FR-024: Client can indicate approval status (approved / revisions requested / declined) via link

## 5.4 Build Guide Generator

Every design includes an auto-generated step-by-step assembly guide tailored to the user's skill level and the complexity of the design.

- FR-030: Build guides shall include a minimum of 5 and maximum of 20 steps

- FR-031: Each step shall include: title, description, time estimate, and relevant materials

- FR-032: Skill level toggle shall simplify or elaborate step descriptions

- FR-033: Guides shall be printable as a formatted single-page PDF

- FR-034: Users shall be able to share guides publicly with a vanity URL

## 5.5 Design Library & Versioning

- FR-040: Users shall be able to save any generated design to their library

- FR-041: Saved designs support custom tags, titles, and notes

- FR-042: Each save creates a versioned snapshot; prior versions are accessible

- FR-043: Library supports filter by: date, style, season, tag, and client name

- FR-044: Designs can be duplicated and remixed as new Studio sessions

## 5.6 Supplier Catalog Integration

- FR-050: Material list items shall be linkable to supplier SKUs from integrated catalogs

- FR-051: Supported integrations at launch: FiftyFlowers, Afloral, Save-On-Crafts

- FR-052: One-click 'Add all to cart' shall open supplier cart in new tab with pre-filled quantities

- FR-053: Price data shall refresh every 24 hours via scheduled API sync

# 6. Feature Priority & Roadmap

Features are prioritized by user impact (value delivered to end users) and implementation effort (engineering complexity). The matrix below guides sprint planning and release sequencing.

| Feature | Impact | Effort | Timeline | Type |
| --- | --- | --- | --- | --- |
| AI Prompt-to-Design Engine | High | High | Q1 2026 | Core |
| Material Intelligence Layer | High | Medium | Q1 2026 | Core |
| Client Presentation Mode | Medium | Low | Q2 2026 | Enhancement |
| Supplier Catalog Integration | Medium | Medium | Q2 2026 | Integration |
| Build Guide Generator | Medium | Low | Q2 2026 | Enhancement |
| Design Library & Versioning | Low | Low | Q3 2026 | Enhancement |
| Team Collaboration Tools | Low | Medium | Q3 2026 | Future |
| White-label API | Low | High | Q4 2026 | Future |

### Release Milestones

- Alpha (Internal) — January 2026: Core AI engine, basic material list, free tier

- Beta (Invite-only) — February 2026: Client presentation mode, design library, Hobby + Studio tiers

- GA Launch — March 2026: Full feature set, all three tiers, supplier integrations

- Post-Launch v1.1 — May 2026: Team collaboration, mobile-optimized Studio

- v2.0 — Q3 2026: White-label API, advanced analytics, custom material catalogs

# 7. Technical Architecture

## 7.1 Stack Overview

| Layer | Technology | Rationale | Notes |
| --- | --- | --- | --- |
| Frontend | Next.js 14 (React) | SSR, App Router, edge-ready | Vercel deployment |
| Styling | Tailwind CSS + CSS Variables | Utility-first with design tokens | Custom plugin for brand |
| AI Engine | Anthropic Claude API | Best-in-class instruction following | claude-sonnet-4-20250514 |
| SVG Rendering | Custom D3.js pipeline | Wreath-specific visual grammar | Web Worker offloaded |
| Backend API | Node.js + Fastify | Low-latency, streaming responses | Deployed on Fly.io |
| Database | PostgreSQL + Prisma | Relational data, strong typing | Neon serverless Postgres |
| File Storage | Cloudflare R2 | PDF/SVG export storage | CDN-backed |
| Auth | Clerk | Managed auth, social OAuth | JWT sessions |
| Payments | Stripe | Subscription billing, webhooks | SCA-compliant |
| Monitoring | Datadog + Sentry | Performance + error tracking | Alerting on P95 latency |

## 7.2 AI Integration Architecture

The AI Design Engine is built on the Anthropic Claude API with a specialized wreath design system prompt. The pipeline operates as follows:

- User prompt is received and pre-processed: style chips, sliders, and season are serialized into a structured context block

- Context block is appended to the wreath design system prompt (maintained by the product team)

- Claude returns a structured JSON response containing 3 design objects, each with SVG parameters and material specifications

- SVG render pipeline consumes design parameters and generates the visual wreath SVG in a Web Worker

- Material Intelligence Layer enriches material objects with pricing and availability data from the database

## 7.3 Security & Compliance

- All API keys stored in environment secrets — never client-side

- Row-level security in PostgreSQL: users can only access their own designs

- GDPR-compliant: data deletion on account close within 30 days

- SOC 2 Type II audit planned for Q4 2026

- WCAG 2.1 AA accessibility compliance for all UI components

# 8. Analytics & Success Metrics

## 8.1 Key Performance Indicators

| Metric | Target | Measurement Method | Review Cadence |
| --- | --- | --- | --- |
| Time to first design | < 60 seconds | Session recording, event tracking | Weekly |
| Design acceptance rate | > 65% | % of generations that lead to a save | Weekly |
| 30-day retention | > 55% | Cohort analysis in Amplitude | Monthly |
| 90-day retention | > 40% | Cohort analysis in Amplitude | Monthly |
| Free-to-paid conversion | > 12% | Stripe + auth events | Monthly |
| Net Promoter Score | > 45 | In-app NPS survey at day 30 | Quarterly |
| P95 generation latency | < 5s | Datadog APM | Daily |
| Support ticket rate | < 3% of MAU | Intercom ticket volume / MAU | Monthly |

## 8.2 Instrumented Events

- studio_prompt_submitted — captures prompt length, style, season

- design_generated — captures generation time, number of results

- design_selected — captures which variation (1/2/3) was chosen most

- material_substitution_made — tracks substitution behavior

- presentation_created — tracks commercial feature adoption

- supplier_cart_opened — tracks supplier integration conversion

- upgrade_modal_shown / upgrade_completed — tracks monetization funnel

# 9. Open Questions & Risks

## 9.1 Open Questions

- OQ-001: Should the free tier restrict by design count per month or by feature access? Decision needed by sprint 3.

- OQ-002: What is the IP policy for AI-generated designs? Does the user own the output? Legal review required.

- OQ-003: Mobile-first Studio: should this be a native app or PWA? Deferred to post-GA roadmap.

- OQ-004: Should supplier integration use affiliate/referral revenue? Commercial discussion pending.

## 9.2 Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AI generation quality below expectations | Medium | High | Extensive prompt engineering, beta user feedback |
| Supplier API rate limits throttle experience | Low | Medium | Local cache with 24hr refresh, graceful fallback |
| SVG render performance on low-end devices | Medium | Medium | Web Worker offloading, progressive rendering |
| Low free-to-paid conversion | Medium | High | Feature gating strategy, in-app upgrade nudges |
| Competitor launches wreath-specific tool | Low | High | Accelerate launch, focus on community moat |

# 10. Appendix

## 10.1 Glossary

| Term | Definition | Context | Notes |
| --- | --- | --- | --- |
| Design Variation | One of 3 outputs returned by the AI engine per prompt | Studio |  |
| Material Intelligence | The subsystem enriching designs with procurement data | Platform |  |
| SVG Render Pipeline | The D3.js system that converts design params to vector wreaths | Technical |  |
| Remix | Starting a new Studio session seeded by an existing design | UX Pattern |  |
| Presentation | A shareable, branded client-facing design deck | Commercial feature |  |
| Build Guide | Step-by-step assembly instructions for a design | Feature |  |
| Supplier SKU | Stock-keeping unit identifier in an integrated supplier catalog | Integration |  |
| Skill Level | User preference (Beginner/Intermediate/Pro) affecting guide detail | Personalization |  |

## 10.2 Related Documents

- WreathAI Brand Guidelines v1.0 — Design System Figma file

- WreathAI API Technical Specification — Engineering Wiki

- WreathAI Competitive Analysis — Strategy Deck Q1 2026

- WreathAI User Research Report — 32 interviews, October 2025

- WreathAI Go-to-Market Strategy — Marketing team document

## 10.3 Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | Jan 2026 | Product Team | Initial draft — executive summary and problem statement |
| 0.5 | Feb 2026 | Product Team | Full feature requirements, UI specifications added |
| 0.9 | Feb 2026 | Engineering | Technical architecture section, risk register |
| 1.0 | Mar 2026 | Product Team | Final review, metrics added, approved for distribution |

— End of Document —